PROJECT BRIEF

# STOBG Design System Lab

Implementation-ready product brief for MVP planning

| STOBG DIGITAL SYSTEMS | Design System Lab ¦ Internal product planning |
| --- | --- |

|  | Project vision Create a single internal environment where STOBG teams can understand token relationships, change semantic mappings safely, evaluate their effect across realistic website experiences, review accessibility impact, and export implementation-ready configurations. |
| --- | --- |

# 1. Objectives

Make component-to-semantic-to-primitive resolution transparent.

Separate approved official state from editable working state.

Synchronize token changes across previews, dependency analysis, and accessibility results.

Support recovery through undo and reset.

Generate deterministic JSON and CSS exports.

Establish a foundation for versioning and governance.

# 2. Scope

## Included in MVP

Primitive, semantic, functional, and identified STOBG brand color tokens.

Official and working configurations.

Representative homepage, markets, project, careers, and contact previews.

Token inspector, usage overlay, dependency analysis, and side-by-side impact preview.

WCAG contrast analysis for defined text and non-text relationships.

Undo, reset, validation, JSON export, CSS export, clipboard copy, and downloads.

## Excluded from MVP

Editing production CSS.

Replacing Figma.

Automatically generating tokens.

Dark mode.

Automatic approval of accessibility exceptions.

Direct publication to production websites.

# 3. Behavioral personas

| Persona | Primary jobs | Key requirement |
| --- | --- | --- |
| Design system owner | Review proposals, understand impact, preserve official state, export approved candidates. | Trustworthy governance and reproducibility. |
| UX designer | Explore alternatives and evaluate realistic visual outcomes. | Fast, reversible experimentation. |
| Front-end developer | Inspect token chains, dependencies, and export contracts. | Deterministic technical behavior. |
| Stakeholder or reviewer | Compare current and proposed states. | Plain-language evidence and clear status. |

# 4. Core user flows

## Change a semantic mapping

Open Lab > select semantic token > inspect current mapping > choose an allowed primitive > update working state > resolve tokens > update previews > recalculate dependencies and accessibility > record history.

## Inspect a component

Select rendered component > open inspector > list applied semantic tokens > show primitive references and resolved values > link to usage and accessibility results.

## Review accessibility

Modify mapping > run applicable contrast checks > group results by status > identify affected component and token pair > display ratio and threshold > resolve or document accepted warning.

## Compare and export

Review official versus working differences > run validation > review blocking errors and warnings > generate deterministic JSON and CSS > copy or download.

## Recover state

Undo the latest change, redo an undone change when available, or reset the entire working configuration to official mappings.

# 5. State management requirements

| State | Storage behavior | Requirements |
| --- | --- | --- |
| Official state | Loaded from a versioned source and treated as immutable during a session. | Represents the approved baseline and is the reset target. |
| Working state | Editable copy of official mappings plus user changes. | Drives previews, analysis, comparison, and export. |
| Derived state | Calculated from source state rather than persisted independently. | Includes resolved values, dependency results, accessibility results, affected components, and export output. |
| History state | Ordered reversible operations. | Stores token, previous reference, next reference, sequence, and timestamp. |
| UI state | Ephemeral interaction state. | Selection, open panels, filters, overlays, active preview, and comparison mode. |

A single mapping transaction must update all dependent derived views atomically.

Official mappings must never be mutated by working-state actions.

Reset must replace working state with a fresh official-state copy and clear incompatible history.

Derived collections must be regenerated when their inputs change.

The same valid working state must produce the same resolved and exported output.

Persistence beyond the browser session is optional for MVP unless explicitly selected during implementation.

# 6. Data contracts

The application should validate token sources and export payloads against schemas. The following objects are required:

| Contract | Required fields |
| --- | --- |
| Primitive token | id, type, group, value, description optional |
| Semantic token | id, type, category, mapsTo, description optional |
| Component definition | id, name, previewId, tokenUsages |
| Token usage | semanticTokenId, property, foreground/background relationship where applicable |
| Accessibility rule | id, componentId, foregroundToken, backgroundToken, threshold, text classification |
| Accessibility result | ruleId, values, ratio, threshold, status |
| Change operation | tokenId, from, to, sequence, timestamp |
| Export manifest | schemaVersion, configurationId, baselineVersion, generatedAt, mappings, validationSummary |

# 7. Token resolution rules

Components reference semantic tokens, not primitive tokens, for governed color properties.

Semantic color tokens reference allowed primitive color tokens.

Primitive color tokens resolve directly to valid color values and do not reference other tokens.

Resolution follows component usage > semantic token > primitive token > final value.

Circular references, missing references, duplicate IDs, invalid values, and disallowed token-type references are validation errors.

Unresolved tokens must display an explicit error state and prevent a clean export.

Resolution must be deterministic and must not depend on object order.

Token identifiers are stable API keys; labels and descriptions may change without changing identity.

# 8. Accessibility acceptance criteria

| Area | Acceptance criterion |
| --- | --- |
| Normal text | Foreground and background achieve at least 4.5:1 for WCAG AA. |
| Large text | Foreground and background achieve at least 3:1 when the implementation meets the large-text definition. |
| UI components and states | Required visual boundaries, controls, focus indicators, and meaningful graphics achieve at least 3:1 against adjacent colors where WCAG applies. |
| Keyboard use | All interactive Lab controls are reachable, operable, and visibly focused in a logical order. |
| Semantics | Controls expose programmatic names, roles, values, instructions, and status updates. |
| Color independence | Status and meaning are conveyed through text or another non-color indicator in addition to color. |
| Live updates | Token changes and validation results are announced without unexpectedly moving focus. |
| Zoom and reflow | Core workflows remain usable at 200% zoom and at narrow viewport reflow targets appropriate to WCAG AA. |

Every result shows the tested pair, resolved values, measured ratio, threshold, and affected location.

Pass, warning, and fail indicators include text labels and icons, not color alone.

Known automated-check limitations are stated in the interface.

Accessibility failures remain export-visible. The MVP may allow export with an explicit override and recorded reason rather than silently suppressing failures.

# 9. Validation and export behavior

## Blocking errors

Missing or unresolved token reference.

Circular reference.

Invalid primitive value.

Duplicate token identifier.

Schema-invalid source or export payload.

Reference to a disallowed token type.

## Warnings

Accessibility failure or result requiring human review.

Unused semantic token.

Working state with no difference from official state.

Metadata or description recommended but absent.

JSON and CSS exports must be generated from the same validated working state. A human-readable validation summary should accompany the export action. Ordering should be stable so Git differences remain meaningful.

# 10. Definition of Done for MVP

All supported token source files validate against their schemas.

A user can change each supported semantic token only to an allowed primitive token.

Every mapped preview usage updates from the same working state.

Inspector traces each supported component usage to its resolved value.

Dependency analysis identifies every registered use of a selected semantic token.

Accessibility checks rerun after relevant mapping changes and expose complete result details.

Undo and reset restore the expected prior state without mutating official state.

Official-versus-working comparison accurately lists changed mappings.

JSON and CSS exports are deterministic, schema-valid, and derived from the visible working state.

Keyboard-only operation completes the primary edit, inspect, compare, reset, and export flows.

Automated tests cover token resolution, validation, state transitions, accessibility calculations, and export formatting.

The implementation has no known blocking severity defects in the defined MVP workflows.

# 11. Recommended implementation model

React with a small explicit application store or reducer-based state model.

CSS custom properties generated from resolved working state and applied at the preview root.

JSON token sources validated at application startup and before export.

Pure resolver, dependency, validation, and export functions covered by Vitest.

Preview components registered through structured usage metadata instead of hidden string conventions.

Accessibility calculations treated as derived analysis, with manual acceptance criteria kept separate from automated contrast results.

# 12. Governance roadmap

Named configuration snapshots.

Snapshot comparison and mapping diffs.

Baseline and candidate version identifiers.

Change notes, reviewer, and decision status.

Restore from snapshot.

Audit integration for hard-coded and non-tokenized color findings.

|  | Architecture decision Use one canonical working configuration as the input to previews, inspection, accessibility analysis, comparison, and export. Parallel or independently maintained representations will create drift and weaken trust in the Lab. |
| --- | --- |